Department of Veterans Affairs (VA)

Benefits Claims Decision Support System (BCDSS)

Release Notification – Sprints 9-10



September 2016

Version 6.0

Revision History

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Version** | **Description** | **Author** | **Reviewer** |
| 2016-09-20 | 6.0 | [Update Sections 3](#_Stories_Completed) and  [Update Sections 4](#_Defects_Resolved) | Darrell Dorman |  |
| 2016-08-22 | 5.0 | [Update Sections 3](#_Key_Feature_Additions) and  [Update Sections 4](#_Release_Report) | Darrell Dorman | Rebecca Garcia DeJesus |
| 2016-07-28 | 4.0 | [Update Sections 4](#_Stories_Completed) | Darrell Dorman | Rebecca Garcia DeJesus |
| 2016-06-20 | 3.0 | [Update Sections 3](#_Key_Feature_Additions) and  [Update Sections 4](#_Release_Report) | Darrell Dorman | Rebecca Garcia DeJesus |
| 2016-05-20 | 2.0 | Release Notes Update | Darrell Dorman | Rebecca Garcia DeJesus |
| 2016-04-20 | 1.0 | Template Create | Darrell Dorman | Rebecca Garcia DeJesus |

Table of Contents

[1. Introduction 4](#_Toc462644455)

[2. Release Information 4](#_Toc462644456)

[3. Key Feature Additions and Enhancements 4](#_Toc462644457)

[4. Release Report 4](#_Toc462644458)

[4.1. Stories Completed 4](#_Toc462644459)

[4.2. Defects Open/Resolved 6](#_Toc462644460)

[Attachment A. Approval Signatures 7](#_Toc462644461)

# Introduction

The Department of Veterans Affairs (VA) announces the release of Benefits Claims Decision Support System (BCDSS) 2.0. These release notes detail the changes to the BCDSS product in this release and mention future direction of the project.

# Release Information

# Key Feature Additions and Enhancements

The following list details the key features added in Sprints 9-10:

* Created Modeling Engine service WSDL and XSD
* Analyzed Distributed Data Model (DDM) tables for modeling engine.
* Designed and analyzed modeling engine process flow, components and utilities.
* Implemented Sorting and Filtering options for all the dashboards
* Updates to Administrator Dashboard

1. Ability to Add user
2. Edit User functionality
3. Reset Password

* Accept/Reject functionality
* Gathered requirements on the Accept / Reject functionality in claims processing
* Created a Change Request Analysis report on the Accept / Reject functionality along with

1. Process flow
2. Use cases
3. Assumptions and Questions
4. Bulk Processing

* Created Mockups for the Bulk Claim processing and reviewed with SMEs

# Release Report

## Stories Completed

During Sprints 9-10, the team resolved 34 stories. The following table lists the stories completed in Sprints 9-10:

|  |  |
| --- | --- |
| **ID** | **Summary** |
| VABCDS-368 | BCDS - Create Administrator User Role |
| VABCDS-369 | BCDS - Create Modeling Agent User Role |
| VABCDS-370 | BCDS - Create Rater User Role |
| VABCDS-373 | BCDS - Dashboard: Filter Claims |
| VABCDS-374 | BCDS - Dashboard: Sort Claims |
| VABCDS-408 | BCDS - Administrator Dashboard |
| VABCDS-442 | BCDS - Administrator: Add User functionality along with Email |
| VABCDS-443 | BCDS - Administrator Dashboard : Edit User |
| VABCDS-499 | BCDS - Create DB structure for modeling engine to support EAR, Knee and others |
| VABCDS-519 | BCDS - Design Review sessions for Modeling engine components, framework and utilities |
| VABCDS-521 | Setup materialized view for claims data instead of table(s) |
| VABCDS-543 | BCDS - Application Session Termination |
| VABCDS-558 | BCDS - Design Review sessions for Modeling engine components, framework and utilities |
| VABCDS-523 | Collect and Analyze requirements for Ear and Knee model processing |
| VABCDS-525 | Data model design for model processing |
| VABCDS-527 | Resolution for the overlapping Footer issue |
| VABCDS-528 | Remove the blue bar from the Login page |
| VABCDS-529 | Fix Dashboard - UI Issues. |
| VABCDS-531 | Remove button icons. |
| VABCDS-532 | update claims page to "BCDSS Claims" |
| VABCDS-534 | Modify Listener Config |
| VABCDS-536 | add tabs for Rater's dashboard |
| VABCDS-541 | create user data service |
| VABCDS-547 | Modeling webservice WSDL development |
| VABCDS-548 | Apply changes to login warning message. |
| VABCDS-552 | Load DDM Data Set in the BCDSS\_DEV schema |
| VABCDS-554 | Implement filter for claims using various fields which are present |
| VABCDS-555 | Provide edit user functionality |
| VABCDS-557 | Refactor dashboard related codes and views |
| VABCDS-574 | Add email field to the user entity |
| VABCDS-576 | Update DDM Physical Data Model |
| VABCDS-578 | Modeling webservice WSDL review |
| VABCDS-582 | Create add user functionality |

**Table 1: Stories Resolved in BCDSS Sprints 9-10**

## Defects Open/Resolved

During release Sprints 9-10, the team resolved 8 defects. The following table lists the defects resolved in Sprints 9-10:

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Summary** | **Date Open** | **Date Closed** |
| VABCDS-465 | rater/modeling agent log in screen missing tab items | 8/4/2016 | 9/13/2016 |
| VABCDS-510 | Rater/Modeler Dashboard - Menu items shows - "Setting" it should be "Tools" | 8/19/2016 | 9/13/2016 |
| VABCDS-513 | The Reset and Select model button should not have icons (stop and download) | 8/19/2016 | 8/23/2016 |
| VABCDS-514 | The dashboard data Label should show BCDSS CLAIMS not just "CLaim" | 8/19/2016 | 8/23/2016 |
| VABCDS-544 | Warning message - some minor editing needed | 8/23/2016 | 9/12/2016 |
| VABCDS-563 | Admin log in Edit User - validation in Dev environment. Feedback | 9/2/2016 | 9/12/2016 |
| VABCDS-580 | Admin log in - Edit user Screen - Sub Header "User editor & all other fields | 9/6/2016 | 9/12/2016 |

**Table 2: Defects Open/Resolved in Sprints 9-10**

1. Approval Signatures

This section is used to document the approval of the BCDSS Release Notification – Sprints 9-10 during the Formal Review. The review should be ideally conducted face to face where signatures can be obtained ‘live’ during the review however the following forms of approval are acceptable:

* Physical signatures obtained face to face or via fax
* Digital signatures tied cryptographically to the signer
* /es/ in the signature block provided that a separate digitally signed e-mail indicating the signer’s approval is provided and kept with the document

The Business Sponsor and Project Manager are required to sign.

REVIEW DATE:

SCRIBE:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signed: Date:

< Business Sponsor >

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signed: Date:

< Project Manager >