## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Code Complete – for Ear Model processing functionality
  To begin – Ear data validation
FTL Data Refresh –
  We were able to import the new data set into FTL
  Validation of Data – Import is in progress
Attended Target overview of BCDSS meeting with OBPI
NEXT STEPS
Sprint 19 continuation
To Complete the Data Validation and Calculation of Knee processing claims
To promote BCDSS v3.0 into Test Environment
  BCDSS v3.0 – will include both Knee and Ear
Planning for BCDSS v4.0
  To get started on the Reports
  To get started on the Edit Model functionality to update CDD values for a specific pattern ID
ISSUES
None
RISKS / Technical Issues
None