## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Made progress on the Implementation of Modeling engine web service and integration framework design by
  Regenerating Hibernate components for the database updates – identified while data load.
  Continue to gather reporting requirements.
Updated and delivered Collaborative Development Package, SDD and CPMP for the month of October
Successfully on boarded the new developers from Pro-Sphere and PWC
NEXT STEPS
Sprint 13 continuation
Continue to make progress on the Implementation of Modeling engine web service and integration framework design
  Develop Knee ratings calculation
  Fix the web service – security layer and publish endpoint
Deployment of Web services – in FTL
Pilot planning
ISSUES
Onboarding
  Pending CAG Access
    Darrell Dorman
    Ganesh Panneer
      Followed up with Eric H on 10/06/2016
RISKS / Technical Issues
None as of now.