## Slide 1
BCDSS Weekly Status Report
PM: Rebecca Garcia De Jesus
ACCOMPLISHMENTS
Updated RTM with technical stories
Updated Project Schedule
Conducted SME meeting and the Sprint Review & Planning Meeting
Received Acceptance Letter for the Ear/Knee Models and SDD
Completed tasks for Sprint 1
Prepared development environment
Updated documents for the Collaborative Development Package
Delivered presentation for briefing to the VACI Executive Board
NEXT STEPS
Planning Sprint Meeting 2
Create tasks for team members (Sprint 2)
Document Review
ISSUES
Private Github for Configuration File
Onboarding - Darrell Dorman completed e-QIP background
Verification Data – Discrepancies with possible different causes (to be discussed in SME meeting today)
RISKS
If new verification data is not reveal for the analytical enhancements to the EAR (and other) model then there might not be sufficiently quantify "trajectory" to maintain necessary accuracy levels (Impact: Low)
If new data is required to be added to the models then a new table structure and matrix data will need to be developed. Low. Status: Pending