## Slide 1: BCDSS Sprint 7 Review & Sprint 8 Planning Meeting
August 8 2016

## Slide 2: BCDSS – Sprint 7 Review & Sprint 8 Planning Attendance
Office SME |  | Name |  | Attendance
Veteran Health Administration Innovations Program |  |  |  | 
Innovation Coordinator | Heath A Forney |  |  | 
OSP Liaison | Sarah Wear |  |  | 
Product Owner | Elizabeth Wollin |  |  | 
OBPI Representative | Kaitlin Conron |  |  | 
Comp Services | Matthew Padula |  |  | 
Comp Services | Paul J Shute |  |  | 
SME | VILAYPHONG SENTHEP |  |  | 
Pro Sphere (BCDSS) | Bhupinder Pal. Singh |  |  | 
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy |  |  | 
Pro Sphere (BCDSS) | Darrell Dorman |  |  | 
PWS (BCDSS) | David Teague |  |  | 
Pro Sphere (BCDSS) | Dominic Yeh |  |  | 
Pro Sphere (BCDSS) | Erik Rothwell |  |  | 
Pro Sphere (BCDSS) | Ganesh Panneer |  |  | 
Pro Sphere (BCDSS) | Jeffrey Bamba |  |  | 
Pro Sphere (BCDSS) | Masud Habib |  |  | 
Pro Sphere (BCDSS) | Rebecca Garcia DeJesus |  |  | 
Pro Sphere (BCDSS) | Vasudeva Rayapati | 

## Slide 3: BCDSS – Sprint 7 Review & Sprint 8 Planning Agenda
Objectives
Value Delivered
Challenges
Retrospective
Program Calendar
Sprint Forward

## Slide 4: BCDSS – Sprint 7 Review & Sprint 8 Planning Objectives - Value Delivered (Sprint 7)
Chart: 
Chart: 
Chart: 
Chart: 
Modeling Agent’s Dashboard
Updated the mockups into a HTML file to be shared with Business and SMEs to have hands on experience of the Modeling Agent workflow (except Reports)
Development Updates
Rules of behavior of each user is now defined
Continue to work on the Rater, Modeling Agent and Administrator Dashboards.
Database updates
Created a new database instance (TST) for BCDSS integrated test environment
Worked on Database backup scripts
FTL Deployment
Implemented the deployment process to be performed every week for better results in FTL deployments
Successful FTL deployment with 3 user logins
Documentation
Worked on the review comments for July – Collaborative Development Package.
Define rules of behavior for each of BCDSS – user roles
  Administrator
  Modeling Agent &
  Rater
Continue to work on Rater and Modeling Agent – Dashboard
Code Deployment process in FTL
Objectives
Value Delivered

## Slide 5: BCDSS – Sprint 7 Review & Sprint 8 Planning Challenges
Challenge
  Maintenance of BCDSS Application tables Vs Historical Claims Master tables
  Maintenance of Development Instance Vs Test Instance
Mitigation
  Separated out the application tables in a different schema for better maintainability
  Created separated logins for Development and Test instances
  Streamlined the process for executing the data base deployments to upper environments

## Slide 6: BCDSS – Sprint 7 Review & Sprint 8 Planning Metrics – Velocity
Chart: Velocity Chart – based on Story points
| BCDSS Sprint 0 | BCDSS Sprint 1 | BCDSS Sprint 2 | BCDSS Sprint 3 | BCDSS Sprint 4 | BCDSS Sprint 5 | BCDSS Sprint 6 | BCDSS Sprint 7
Commited | 20 | 32 | 18 | 19 | 25 | 18 | 19 | 21
Completed | 12 | 14 | 19 | 12 | 16 | 18 | 12 | 17

## Slide 7: BCDSS – Sprint 7 Review & Sprint 8 Planning Metrics – Number of Tasks
Chart: Number of TASKS
| Open | Closed | Resolved | In Progress | Reopened
Number of Issues | 0 | 5 | 35 | 0

## Slide 8: BCDSS – Sprint 7 Review & Sprint 8 Planning Sprint 6 Retrospective
Chart: 
Chart: 
Chart: 
Chart: 
Include an overall objective in a slide, which will help the audience to understand where we stand on the progress.
To Include the Revision History and hyperlinks for that updated section in all the document updates.
Demonstration was easy to follow and very clear.
What Went Well
What Can Improve
Notes: Ganesh / Rebecca will get back to Elizabeth with regards to the overall objective slide.

## Slide 9: BCDSS – Sprint 7 Review & Sprint 8 Planning Sprint 7 Retrospective
Chart: 
Chart: 
Chart: 
Chart: 
Collaborative Development Package – deliverable documents needs more through reviews prior to submission
Successful FTL deployment process
JIRA tasks are more granular and reflects the amount of work
What Went Well
What Can Improve

## Slide 10: BCDSS – Sprint 7 Review & Sprint 8 Planning Program Calendar
Sprint 6
(7/11 - 7/22)
7/22
8/19
Sprint 8
Completion
Sprint 7
Completion
Sprint 6
Completion
Legend
Completed Not Completed Future
8/5
Collaborative Deliverable
Package and VASIC 3
7/29
9/2
Sprint 9
Completion
9/16
Sprint 10
Completion
Collaborative Deliverable
Package and VASIC 4
Sprint 7
(7/25 - 8/5)
Sprint 8
(8/8 - 8/19)
Sprint 9
(8/22 - 9/2)
8/26
Notes: Add brief notes about the Sprint deliverables in this section - Elizabeth

## Slide 11: BCDSS – Sprint 7 Review & Sprint 8 Planning Sprint Forward (Sprint 8)
Refactor entity classes
Create repository for the entity
Create a data service for the repository
Create a REST based web service
Call the REST web service and retrieve the data to display it in the front end

## Slide 12: BCDSS – Sprint 7 Review & Sprint 8 Planning Questions
?

## Slide 13
Thank you!