## Slide 1
BCDSS Weekly Status Report
PM: Rebecca Garcia De Jesus
ACCOMPLISHMENTS
Conducted Weekly Status Meeting, OBPI Slides Review Meeting , Scrum Meetings, SME Meeting, Peer Code Review, Proposal Review Meeting
Completed db backups
Resolved issue with space in D drive
Closed two defects
NEXT STEPS
Sprint 8 (cont.)
Adjust work based on contract mod
Pilot planning
Meeting with OBPI (pending)
ISSUES
Onboarding
  Avi Moses – in progress
  VA Sensitive Information Configuration File Removal - (Contract Mod Pending)
  D drive – out of space
  Oracle database in FTL inaccessible – changes in FTL
RISKS
If the Contract Mod is not awarded then the project’s budget will be impacted negatively.