## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting
End to End - Exception handling for Claim processing
  Scenario 1 – Happy Path
  Scenario 2 – No Pattern match found – after claim processing
  Scenario 3 – No decision records; Claim count with no corresponding diagnostics code in decision table
  Scenario 4 – All other system exceptions based on the numerical calculations
Identified the Error Code & Description for all the valid exceptions
Updated and delivered Collaborative Development Package, SDD and CPMP for the month of February 2017
Resolved 2 UI/UX defects
NEXT STEPS
Begin Sprint 23
Continue to make progress for BCDSS v4.0
  Bulk processing functionality
  Implementation of Modeling Engine
    getDDM Data Operation
    getCurrent Ratings Operation
ISSUES
Accessibility of Test URL from VA Network
RISKS / Technical Issues
None