## Slide 1: BCDSS – SME Meeting
April 15, 2016

## Slide 2: BCDSS – SME Meeting Attendance
Name | Attendance
Brian Stevenson | *
Edward L Wells | 
Elizabeth Wollin | *
Kaitlin Conron | 
Matthew Padula | *
Paul J Shute | 
VILAYPHONG SENTHEP | 
Karla Leal | *
Bhupinder Pal. Singh | *
Chiranjeevi Puttaswamy | *
Darrell Dorman | 
David Teague | *
Erik Rothwell | 
Ganesh Panneer | *
Jeffrey Bamba | 
Pete Grazaitis | *
Rebecca Garcia DeJesus | *
Vasudeva Rayapati | *

## Slide 3: BCDSS – SME Meeting Agenda
Discussions from previous meeting
  Wireframe Discussion
  Agile Scrum Ceremonies
Discussion on the Claims for Hearing Loss/Tinnitus - David
Questions

## Slide 4: BCDSS – SME Meeting Action Items
Action Items from 04/08/2016
Should include new data set for comparison – Pete G
Should include “Diagnostics Code” in the next update – Pete G
  Awaiting for an updated data file since the previous one was corrupted during transition.
Action Items
David to send the data points to Matthew Padula and Paul J Shute for the claims which has 0 and NULL as Diagnostics code
Matthew and Paul to review those data points and revert back
Ear and Knee models are meant to be two different stand alone artifacts; Given the fact, both these models have more in common, the documentation resembles one another. Will make a decision to inform the audience about the repeated information.

## Slide 5: BCDSS – SME Meeting Questions
?

## Slide 6: BCDSS – SME Meeting
Thank you!