## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting
Data load – and processing of new data refresh – in progress
Completed the UI/Business requirements on the Bulk processing webpage
Completed the Implementation of Modeling Engine : Edit Model Operation as a service.
Resolved 13 UI/UX defects
NEXT STEPS
Begin Sprint 21
Continue to make progress for BCDSS v4.0
  Detailed and Aggregate Reports
  Bulk processing functionality
  Exception Handling – for all the various negative scenarios
  Implementation of Modeling Engine
    getDDM Data Operation
    getCurrent Ratings Operation
ISSUES
None
RISKS / Technical Issues
Data Refresh
Test URL – We are facing some challenges in having both Dev and Test URLs up and running