## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Analyzed the dev instance of the claims database
  Completed database clean up to have the right set of claims data for processing
  Completed data validation
  Encountered and fixed the XML Transformation issue – which caused the error in displaying the results.
  Conducted Release planning for the next release – which includes
    Result page updates to include Agree/Disagree functionality
    Report page updates
    Implementing Ear model processing
NEXT STEPS
Sprint 16 continuation
To deploy the latest code changes – in FTL
To complete the Integration testing of BCDSS web app to process claims and to display Processing Results
To promote the final BCDSS v2.0 into Test Environment
ISSUES
None
RISKS / Technical Issues
Data validation – for Claim processing