## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Making progress on the Implementation of Modeling engine web service and integration framework design
Configured SoapUI in local and FTL environments
Updated and delivered Collaborative Development Package, SDD and CPMP for the month of September
NEXT STEPS
Sprint 11 continuation
Complete Modeling engine database structure
Continue to make progress on the Implementation of Modeling engine web service and integration framework design
Implementing a framework for Modeling engine rating calculation
Document Review meeting with Elizabeth
Pilot planning
ISSUES
Onboarding
  Evan Webber (Technical Writer) – VA Onboarding - in progress
    Finger print appointment scheduled for Monday (9/26)
  Pending CAG Access
    Darrell Dorman
    Ganesh Panneer – 3rd request for CAG access
RISKS / Technical Issues
None as of now.