## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Analyzed the dev instance of the claims database
  Completed Knee data validations and calculations
  Also, identified a data formula discrepancy for the bilateral indicators
Results page is now populating all the values from the claim processing
Started working on the Result page updates
    To include Agree/Disagree functionality
    To include Hyperlinks for more details
NEXT STEPS
Begin Sprint 18
To promote the final BCDSS v2.0 into Test Environment
To continue Knee data validations and calculations in Test Environment
To Begin EAR model processing functionality
  To validate Ear calculations
Continue to make progress on the Result page updates
  To enable the page to save the value of Agree/Disagree values from the Rater/Modeling Agent
  To implement hyperlinks, pop-up and other mouse over user requirement on the Result page
ISSUES
Holidays – short week due to Christmas/New Year
RISKS / Technical Issues
None