## Slide 1: Sprint 19 Review & Sprint 20 Planning
January 23, 2017

## Slide 2: Attendance
Office SME | Name | Attendance
Veteran Health Administration Innovations Program |  | 
OBPI Representative | Jason Prewitt | *
Product Owner | Elizabeth Wollin | *
Innovation Coordinator | Heath A Forney | *
OBPI Representative | Kaitlin Conron | 
Comp Services | Matthew Padula /Montrica Hoover | *
Comp Services | Paul J Shute | 
OBPI Representative | Sasha Gillian | 
SME | VILAYPHONG SENTHEP | *
Office of Strategic Planning | Sarah Wear | 
OBPI Representative | Ellen Rosen (Evoke) | 
Office of Strategic Planning | Jessica Eberhardt | 
Pro Sphere (BCDSS) | Erik Rothwell | 
Pro Sphere (BCDSS) | Vasudeva Rayapati | *
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy | *
PWS (BCDSS) | David Teague | 
Pro Sphere (BCDSS) | Ganesh Panneer | *

## Slide 3: Agenda
Objectives
Value Delivered
Challenges
Progress Update
Retrospective
Program Calendar
Sprint Forward
Demonstration

## Slide 4: Objectives - Value Delivered (Sprint 19)
Objectives | Value Delivered
To complete Modeling engine services for Ear contentions To complete Ear rating calculations and its components in Java To complete the Data Validation and Calculation of Ear processing claims To complete UI/UX related defects identified for BCDSS v3.0 To process and analyze the updated data refresh To promote the final BCDSS v3.0 code into Dev/Test environments | Data load – and processing of new data refresh – in progress Completed Modeling engine services for Ear Completed Ear rating calculations Enhanced the system to process both Ear & Knee claims simultaneously Ear data validations and calculations – in progress Fixed UI/UX related defects
Requirements Updates | No new requirements
FTL Deployment | Deployed Sprint 19 code updates to Development environment

## Slide 5: Challenges
Data refresh
  New data load (approximately 100gb) – FTL space / duplicate data caused some delay in loading the new data into BCDSS database schema

## Slide 6: Metrics – Velocity
Chart: 
| BCDSS Sprint 16 | BCDSS Sprint 17 | BCDSS Sprint 18 | BCDSS Sprint 19 | BCDSS Sprint 20 | BCDSS Sprint 21 | BCDSS Sprint 22
Commited | 0 | 55 | 34 | 53
Completed | 17 | 42 | 17 | 40

## Slide 7: Metrics – Number of Tasks
Chart: 
Chart: 
| Open | Closed | Resolved | In Progress | Reopened
Number of Issues | 0 | 5 | 27 | 0

## Slide 8: Sprint 16 Retrospective
What went well?
Effective distribution of work items throughout the sprint
On time BCDSS v3.0 release
What can Improve?
Development team to follow the agreed upon team norms & processes
Exception Handling - both in the service and BCDSS web application

## Slide 9: Program Calendar
Sprint 19
(01/09 - 01/20)
01/20
Sprint 21
Completion
Sprint 20
Completion
Sprint 19
Completion
Legend
Completed Not Completed Future
02/03
Collaborative Deliverable
Package and VASIC 10
02/17
03/03
Sprint 22
Completion
03/17
Sprint 23
Completion
Collaborative Deliverable
Package and VASIC 9
Sprint 20
(01/23 - 02/03)
Sprint 21
(02/06 - 02/17)
Sprint 22
(02/20 - 03/03)
Sprint 23
(03/06 - 03/17)
01/27
02/24

## Slide 10: Sprint Forward (Sprint 20)
Develop Modeling Engine components
  Operations for Edit model
  To complete Ear data validations and calculations for all the scenarios
  To enhance Knee calculations on the bilateral
Application Enhancements
  To get started on the Reports
  Bulk Processing functionality
  Deployment of Web application and web services – in FTL

## Slide 11: Demonstration
Claim processing
  Able to process Ear claims and review the results
UI / UX Updates

## Slide 12: Questions
?

## Slide 13
Thank you!