## Slide 1: BCDSS Sprint 4 Review & Sprint 5 Planning Meeting
June 27, 2016

## Slide 2: BCDSS – Sprint 4 Review & Sprint 5 Planning Attendance
Office SME |  | Name |  | Attendance
Veteran Health Administration Innovations Program |  |  |  | 
Innovation Coordinator | Heath A Forney |  |  | 
OSP Liaison | Edward L Wells |  |  | 
Product Owner | Elizabeth Wollin |  | X | 
OBPI Representative | Kaitlin Conron |  | X | 
Comp Services | Matthew Padula |  | X | 
Comp Services | Paul J Shute |  | X | 
SME | Vilayphong Senthep |  |  | 
OBPI Representative | Karla Leal |  |  | 
Pro Sphere (BCDSS) | Bhupinder Pal. Singh |  | X | 
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy |  | X | 
Pro Sphere (BCDSS) | Darrell Dorman |  |  | 
PWS (BCDSS) | David Teague |  |  | 
Pro Sphere (BCDSS) | Dominic Yeh |  | X | 
Pro Sphere (BCDSS) | Masud Habib |  | X | 
Pro Sphere (BCDSS) | Ganesh Panneer |  |  | 
Pro Sphere (BCDSS) | Jeffrey Bamba |  | X | 
Pro Sphere (BCDSS) | Rebecca Garcia DeJesus |  | X | 
Pro Sphere (BCDSS) | Vasudeva Rayapati |  |  | 

## Slide 3: BCDSS – Sprint 4 Review & Sprint 5 Planning Agenda
Objectives
Value Delivered
Challenges
Demonstration
Retrospective
Program Calendar
Sprint Forward

## Slide 4: BCDSS – Sprint 4 Review & Sprint 5 Planning Objectives - Value Delivered (Sprint 4)
Chart: 
Chart: 
Chart: 
Chart: 
Completed data model (LDM, PDM and DDL script) & data load changes for tables related to the Rater’s Dashboard
Display Rater’s Dashboard along with the data from database
Updated the mockups of the Modeling Agent’s work flow
  Added alert pop-ups and messages for “Disable” and “Authorize” functionalities
Updated Ear / Knee models
Supported the presentation for Tom Murphy
Continue to work on the Dashboard for Rater
Prioritization of Role-based security tasks
Prioritization of User management process tasks
Objectives
Value Delivered

## Slide 5: BCDSS – Sprint 4 Review & Sprint 5 Planning Challenges
Challenge
  Maintaining team balance between Project tasks and CMMI certification process

## Slide 6: BCDSS – Sprint 4 Review & Sprint 5 Planning Metrics – Velocity
Chart: Velocity Chart
| BCDSS Sprint 0 | BCDSS Sprint 1 | BCDSS Sprint 2 | BCDSS Sprint 3 | BCDSS Sprint 4
Commited | 20 | 32 | 18 | 19 | 25
Completed | 12 | 14 | 19 | 12 | 16

## Slide 7: BCDSS – Sprint 4 Review & Sprint 5 Planning Metrics – Number of Tasks
Chart: 
| Open | Closed | Resolved | In Progress | Reopened
Number of Issues | 0 | 3 | 20 | 0

## Slide 8: BCDSS – Sprint 4 Review & Sprint 5 Planning Sprint 4 Retrospective
Chart: 
Chart: 
Chart: 
Chart: 
Developer can get more involved in the development of the Wireframes
Conduct working sessions to gather more requirements
Pre-discussion before the SME Meeting provides clear understanding of the goals
SME Discussion on wireframes went well
Document Updates for Collaborative Dev Package
What Went Well
What Can Improve

## Slide 9: BCDSS – Sprint 4 Review & Sprint 5 Planning Program Calendar
Sprint 3
(5/30 - 6/10)
Sprint 5
(6/27 - 7/8)
Sprint 6
(7/11 - 7/22)
Sprint 4
(6/13 - 6/24)
5/27
6/24
Sprint 4
Completion
Sprint 3
Completion
Sprint 2
Completion
Legend
Completed Not Completed Future
6/10
Collaborative Deliverable
Package and VASIC 1
6/06
7/8
Sprint 5
Completion
7/22
Sprint 6
Completion
Collaborative Deliverable
Package and VASIC 2
Notes: Add brief notes about the Sprint deliverables in this section - Elizabeth

## Slide 10: BCDSS – Sprint 4 Review & Sprint 5 Planning Sprint Forward (Sprint 5)
Continue to work on Rater’s Dashboard for Implementing Search and Model selection functionalities.
Implement Continuation Integration & Deployment process in FTL
Gather requirements around running the Model against the Claims and it’s results

## Slide 11: BCDSS – Sprint 4 Review & Sprint 5 Planning Questions
?

## Slide 12
Thank you!