## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Analyzed the dev instance of the claims database
  Made progress on the Knee calculations
Partial results are now being populated in the Results page
Started working on the Result page updates
    To include Agree/Disagree functionality
    Implementing Ear model processing
NEXT STEPS
Sprint 17 continuation
To Complete the Data Validation and Calculation of Knee processing claims
Continue to make progress on the Implementation of Modeling engine web service
  To implement Agree/Disagree functionality to the process flow
  To implement hyperlinks, pop-up and other mouse over user requirement on the Result page
To promote the final BCDSS v2.0 into Test Environment
ISSUES
None
RISKS / Technical Issues
Data validation / Calculation – for Claim processing