## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting
Identified the Error Code & Description for all the valid exceptions
  ER 1001 -- No patterns found for the veteran ID / claim id
  ER 1002 -- Did not find previous rating decisions for the selected veteran ID / claim id
  ER 1003 -- The service is currently unavailable. Please try after some time
Started on the implementation getDDM Data Operation
NEXT STEPS
Continue Sprint 23
Continue to make progress for BCDSS v4.0
  Bulk processing functionality
  Implementation of Modeling Engine
    getCurrent Ratings Operation
ISSUES
Accessibility of Test URL from VA Network
RISKS / Technical Issues
None