## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting
BCDSS URL now accessible from outside FTL
Implementation of Modeling Engine
  getDDM Data Operation
  getCurrent Ratings Operation
Completed Knee Model Decomposition Analysis Document
Put together the slides for BCDSS Modeling Outcomes / Wrap up meeting
NEXT STEPS
Begin Sprint 24
Continue to make progress for BCDSS v4.0
  Bulk processing backend functionality
ISSUES
None
RISKS / Technical Issues
None