## Slide 1: Sprint 8 Review & Sprint 9 Planning
August 22nd 2016

## Slide 2: Attendance
Office SME |  | Name |  | Attendance
Veteran Health Administration Innovations Program |  |  |  | 
Innovation Coordinator | Heath A Forney |  | * | 
OSP Liaison | Sarah Wear |  | * | 
Product Owner | Elizabeth Wollin |  |  | 
OBPI Representative | Kaitlin Conron |  |  | 
Comp Services | Matthew Padula |  | * | 
Comp Services | Paul J Shute |  |  | 
SME | VILAYPHONG SENTHEP |  | * | 
Pro Sphere (BCDSS) | Bhupinder Pal. Singh |  | * | 
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy |  | * | 
Pro Sphere (BCDSS) | Darrell Dorman |  | * | 
PWS (BCDSS) | David Teague |  |  | 
Pro Sphere (BCDSS) | Dominic Yeh |  | * | 
Pro Sphere (BCDSS) | Erik Rothwell |  |  | 
Pro Sphere (BCDSS) | Ganesh Panneer |  | * | 
Pro Sphere (BCDSS) | Jeffrey Bamba |  | * | 
Pro Sphere (BCDSS) | Masud Habib |  |  | 
Pro Sphere (BCDSS) | Rebecca Garcia DeJesus |  | * | 
Pro Sphere (BCDSS) | Vasudeva Rayapati | *

## Slide 3: Agenda
Objectives
Value Delivered
Challenges
Retrospective
Program Calendar
Sprint Forward

## Slide 4: Objectives - Value Delivered (Sprint 8)
Value Delivered
Objectives
Refactor entity classes
Create repository for the entity
Create a data service for the repository
Create a REST based web service
Call the REST web service and retrieve the data to display it in the front end
Requirements Updates
Worked with customer on the standardization of the User naming for login for the Rater, Modeling Agent, and Admin
Development Updates
Completed Claim data retrieval successfully for Rater and Modeling Agent Dashboards
FTL Deployment
Deployed code successfully on the Dev and Test environments
Documentation
Worked on the deliverables for August – collaborative Development Package

## Slide 5: Challenges
Issue with Data base Backup and FTL Hard drive space
Access to database in FTL

## Slide 6: Metrics – Velocity
Chart: Velocity Chart – based on Story points
| BCDSS Sprint 0 | BCDSS Sprint 1 | BCDSS Sprint 2 | BCDSS Sprint 3 | BCDSS Sprint 4 | BCDSS Sprint 5 | BCDSS Sprint 6 | BCDSS Sprint 7 | BCDSS Sprint 8
Commited | 20 | 32 | 18 | 19 | 25 | 18 | 19 | 21 | 25
Completed | 12 | 14 | 19 | 12 | 16 | 18 | 12 | 17 | 23

## Slide 7: Metrics – Number of Tasks
Chart: Number of TASKS
| Open | Closed | Resolved | In Progress | Reopened
Number of Issues | 0 | 6 | 47 | 0

## Slide 8: Sprint 7 Retrospective
What went well?
Successful FTL deployment process
JIRA tasks are more granular and reflects the amount of work
What can Improve?
Collaborative Development Package – deliverable documents needs more through reviews prior to submission

## Slide 9: Sprint 8 Retrospective
What went well?
Successful Dev and Test Deployments
Successful completion of BCDSS Release v1.0
What can Improve?
Team Communication

## Slide 10: Program Calendar
Sprint 6
(7/11 - 7/22)
7/22
8/19
Sprint 8
Completion
Sprint 7
Completion
Sprint 6
Completion
Legend
Completed Not Completed Future
8/5
Collaborative Deliverable
Package and VASIC 3
7/29
9/2
Sprint 9
Completion
9/16
Sprint 10
Completion
Collaborative Deliverable
Package and VASIC 4
Sprint 7
(7/25 - 8/5)
Sprint 8
(8/8 - 8/19)
Sprint 9
(8/22 - 9/2)
8/26
Sprint 10
(9/5 - 9/16)

## Slide 11: Sprint Forward (Sprint 9)
Modeling Engine – Analysis and Design
Admin – Dashboard : Updates
Fix any UI/UX related defects in Rater and Modeling Agent - Dashboards

## Slide 12: Questions
?

## Slide 13
Thank you!