## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Made progress on the Implementation of Modeling engine web service
  Implement EAR model processing functionality.
  Complete the Integration between the BCDSS web-application & Modeling engine web service
Dashboard Updates
  Display processing Results
NEXT STEPS
Sprint 15 continuation
Continue to make progress on the Implementation of Modeling engine web service
  Fixed the get Current Ratings Operation
  To implement EAR model processing functionality.
  To complete the Integration between the BCDSS web-application & Modeling engine web service
  Display Processing Results
  Deployment of Web application and web services – in FTL
Release BCDSS v2.0
ISSUES
None
RISKS / Technical Issues
None