## Slide 1: BCDSS – SME Meeting
May 20, 2016

## Slide 2: BCDSS – SME Meeting Attendance
Office SME |  | Name |  | Attendance
Veteran Health Administration Innovations Program |  |  |  | 
Innovation Coordinator | Brian Stevenson |  |  | 
Innovation Coordinator | Heath A. Forney |  | * | 
OSP Liaison | Edward L Wells |  |  | 
Product Owner | Elizabeth Wollin |  | * | 
OBPI Representative | Kaitlin Conron |  |  | 
OBPI Representative | Matthew Padula |  | * | 
SME | Paul J Shute |  | * | 
SME | VILAYPHONG SENTHEP |  | * | 
OBPI Representative | Karla Leal |  |  | 
Pro Sphere (BCDSS) | Bhupinder Pal. Singh |  | * | 
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy |  | * | 
Pro Sphere (BCDSS) | Darrell Dorman |  | * | 
PWS (BCDSS) | David Teague |  | * | 
Pro Sphere (BCDSS) | Dominic Yeh |  | * | 
Pro Sphere (BCDSS) | Erik Rothwell |  | * | 
Pro Sphere (BCDSS) | Ganesh Panneer |  | * | 
Pro Sphere (BCDSS) | Jeffrey Bamba |  |  | 
Pro Sphere (BCDSS) | Rebecca Garcia DeJesus |  | * | 
Pro Sphere (BCDSS) | Vasudeva Rayapati |  | * | 

## Slide 3: BCDSS – SME Meeting Agenda
Discussions from previous meeting
  Exceptions Analysis for Ear Related Supplemental Claims
Wireframes related to Rater’s Dashboard - CJ
Questions

## Slide 4: BCDSS – SME Meeting Wireframes – Rater’s Dashboard

## Slide 5: BCDSS – SME Meeting Wireframes – Rater’s Dashboard

## Slide 6: BCDSS – SME Meeting Action Items
Action Items from 04/29/2016
CJ/Ganesh to share the updated Epics and User stories with Elizabeth and team – Sent the updated RTM
CJ/Ganesh to come up with the plan for the upcoming Story board discussion for the next SME call – CJ is meeting with Elizabeth on a regular basis
Action Items from 05/06/2016
David will put together the details of this specific situation and sent out to Elizabeth so that we can reach the right audience to discuss the possible use case – Initial draft is with Elizabeth
David will also send out the possible timeframe on 2012 - when this started happening - done
David will also send out the Logical grouping - of diagnostics code and possibly convey which groups occur most common – Sent to Matt and Paul
Action Items from 05/20/2016
Date of Contention – should be addressed in a different way

## Slide 7: BCDSS – SME Meeting Questions
?

## Slide 8: BCDSS – SME Meeting
Thank you!