## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Analyzed the dev instance of the claims database
  Made progress on the Knee calculations
Partial results are now being populated in the Results page
Conducted Sprint planning for the next sprint – which includes
    Result page updates to include Agree/Disagree functionality
    Report page updates
    Implementing Ear model processing
NEXT STEPS
Begin Sprint 17
To Complete the Data Validation and Calculation of Knee processing claims
Continue to make progress on the Implementation of Modeling engine web service
  To implement EAR model processing functionality
  To implement Agree/Disagree functionality to the process flow
  To implement hyperlinks, pop-up and other mouse over user requirement on the Result page
To promote the final BCDSS v2.0 into Test Environment
ISSUES
None
RISKS / Technical Issues
Data validation / Calculation – for Claim processing