## Slide 1: BCDSS Sprint 0 Review & Sprint 1 Planning Meeting
May 02, 2016

## Slide 2: BCDSS – Sprint 0 Review & Sprint 1 Planning Attendance
Office SME |  | Name |  | Attendance
Veteran Health Administration Innovations Program |  |  |  | 
Innovation Coordinator | Brian Stevenson |  |  | 
OSP Liaison | Edward L Wells |  |  | 
Product Owner | Elizabeth Wollin |  | * | 
OBPI Representative | Kaitlin Conron |  |  | 
OBPI Representative | Matthew Padula |  | * | 
SME | Paul J Shute |  |  | 
SME | VILAYPHONG SENTHEP |  |  | 
OBPI Representative | Karla Leal |  | * | 
Contractors |  |  |  | 
Pro Sphere (BCDSS) | Bhupinder Pal. Singh |  | * | 
Pro Sphere (BCDSS) | Chiranjeevi Puttaswamy |  | * | 
Pro Sphere (BCDSS) | Darrell Dorman |  | * | 
PWS (BCDSS) | David Teague |  |  | 
Pro Sphere (BCDSS) | Dominic Yeh |  |  | 
Pro Sphere (BCDSS) | Erik Rothwell |  | * | 
Pro Sphere (BCDSS) | Ganesh Panneer |  | * | 
Pro Sphere (BCDSS) | Jeffrey Bamba |  | * | 
SPARC (BCDSS) | Pete Grazaitis |  |  | 
Pro Sphere (BCDSS) | Rebecca Garcia DeJesus |  | * | 
Pro Sphere (BCDSS) | Vasudeva Rayapati |  | * | 

## Slide 3: BCDSS – Sprint 0 Review & Sprint 1 Planning Agenda
Objectives
Value Delivered
Challenges
Retrospective
Program Calendar
Sprint Forward

## Slide 4: BCDSS – Sprint 0 Review & Sprint 1 Planning Objectives
System Design Document – Review/Updates
RTM, Ear and Knee Model – Review/Updates
Required Software installation
Developer Environment setup
Development Tools Server request
Define Configuration and release management process
Setup third party library/API repository
Continuous Integration process setup
Development Integration Environment setup
Test Environment setup

## Slide 5: BCDSS – Sprint 0 Review & Sprint 1 Planning Value Delivered
System Design Document
Requirement Traceability Matrix
JIRA Backlog
Complete Refinements to Ear and Knee Models based on input from VA/SMEs and coding refinements
Complete Verification Testing of Both Models
Complete revision of Related Model Deliverables

## Slide 6: BCDSS – Sprint 0 Review & Sprint 1 Planning Challenges
Challenges
Mitigation

## Slide 7: BCDSS – Sprint 0 Review & Sprint 1 Planning Metrics
Chart: 
| Open | Closed | Resolved | In Progress | Reopened
Number of Issues | 102 | 83 | 20 | 9 | 2
Chart: Velocity Chart
| BCDSS Sprint 0 | BCDSS Sprint 1 | BCDSS Sprint 2 | BCDSS Sprint 3 | BCDSS Sprint 4
Commited | 20 | 0 | 0 | 0 | 0
Completed | 12 | 0 | 0 | 0 | 0
Sample Charts
Sample Charts

## Slide 8: BCDSS – Sprint 0 Review & Sprint 1 Planning Why Retrospectives – Matter?
Why Retrospectives – matter?
Regarded as the most indispensable of people-focused agile techniques
Inspection and adaptation
Without pursuing improvement, true agility is simply not achievable
Anatomy of a Healthy Sprint Retrospective
The entire team is engaged
Discussion focuses on the team rather than individuals
A list of actionable commitments is created
The results of the previous Sprint Retrospective are visited
The discussion is relevant for all attendees

## Slide 9: BCDSS – Sprint 0 Review & Sprint 1 Planning Retrospective
Chart: 
Chart: 
Chart: 
Chart: 
When we can see something concrete?
Set the expectation well ahead of time
Keep continue the open communication channel
Collaboration with our partners on all technical documentation
On-boarding process for new team members
Latest version of documentation has improved a lot
SDD is in very good quality
Communication has improved too
Meetings started on time – Online collaboration
Good response time for SME questions
What Went Well
What Can Improve

## Slide 10: BCDSS – Sprint 0 Review & Sprint 1 Planning Program Calendar
Sprint 0
(4/18 - 4/29)
Sprint 2
(5/16 - 5/27)
Sprint 3
(5/30 - 6/10)
Sprint 1
(5/02 - 5/13)
5/13
5/27
4/29
6/24
Sprint 4
Completion
Sprint 3
Completion
Sprint 2
Completion
Sprint 0
Completion
Legend
Completed Not Completed Future
6/10
Sprint 1
Completion
Collaborative Deliverable Package and VASIC 1
5/30
Notes: Add brief notes about the Sprint deliverables in this section - Elizabeth

## Slide 11: BCDSS – Sprint 0 Review & Sprint 1 Planning Sprint Forward
Begin development of BCDSS Pilot
Creation of database structures
Creation of data objects
Creation of base architecture

## Slide 12: BCDSS – Sprint 0 Review & Sprint 1 Planning Questions
?

## Slide 13
Thank you!