## Slide 1
BCDS Weekly Status Report
PM: Rebecca Garcia De Jesus
ACCOMPLISHMENTS
Updated Ear Model
Updated Backlog
Updated SDD
Updated Project Schedule
Updated CPMP
Some team members received access to the FTL-GC
NEXT STEPS
Deliver Ear Model
Finalize the Knee model
3) Prepare for verification testing of the Ear Model
4) Conduct pattern development and analysis for model of the KNEE
5) Deliver SDD and RTM
6) Update RTM
ISSUES
Onboarding
Resources: No changes to report
RISKS
1) If new verification data is not reveal for the analytical enhancements to the EAR (and other) model then there might not be sufficiently quantify "trajectory" to maintain necessary accuracy levels (Impact: MODERATE)
2) If the nature of the knee-related disabilities are sufficiently different from those for the EAR then the methodology could require significant revision (Impact: MODERATE)
3) If new data is required to be added to the models then a new table structure and matrix data will need to be developed