## Slide 1
BCDSS Weekly Status Report
PM: Rebecca Garcia De Jesus
ACCOMPLISHMENTS
Conducted Weekly Status Meeting, SME Meeting, Scrum Meetings, Sprint Planning & Retrospective Meeting
Updated documents for the Collaborative Development Package, CPMP and SDD
NEXT STEPS
Sprint 7 (cont.)
Adjust work based on contract mod
Begin Pilot planning
ISSUES
Onboarding
  Avi Moses -requested to modify his existing account. Avi has PIV card
VA Sensitive Information Configuration File (Contract Mod Pending) – Delivered Task Execution Plan for the Expansion of the Ear Models and the Comparative Performance Analysis
RISKS
If the Contract Mod is not awarded before August 1st then the proposed scheduled will need adjustments. Impact: Low. Status: Pending