## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Made progress on the Implementation of Modeling engine web service for the below operations
  Implement getCurrent and getDDM Ratings operation
  Implement Edit Model operation
Dashboard Updates
  Implement Advanced Search for claims from the UI
Testing/Validation
  Validate web service client API for UI integration
Worked closely with SMEs to finalize on the Reporting requirements
NEXT STEPS
Sprint 14 continuation
Continue to make progress on the Implementation of Modeling engine web service
  To complete getCurrent Ratings operation
  To complete getDDM Data operation
  To complete Edit Model operation
  Validate web service client API for UI integration
Dashboard Enhancements : To complete Advance Search for claims
Application Enhancements : Enhance navigation menus for the entire application
Deployment of Web services – in FTL
ISSUES
Onboarding
  Pending CAG Access
    Darrell Dorman
    Ganesh Panneer
      Followed up with Eric H on 10/06/2016
RISKS / Technical Issues
Drive space in FTL
  Helpdesk resolved the issue by adding more space