## Slide 1
BCDSS Weekly Status Report
PM: Erik Rothwell
ACCOMPLISHMENTS
Conducted Scrum Meetings, Peer Code Review, Sprint Review & Planning Meeting.
Made progress on the Implementation of Modeling engine web service and integration framework design by
  Completed the regeneration of Hibernate components for the Modeling engine.
  Developed Modeling Web service producer default implementation.
  Completed Knee rating calculations and integrated with process claims web service operation.
  Completed modeling web service client components which are required for UI integration.
  Completed DDM Data load
NEXT STEPS
Begin Sprint 14
Conduct Sprint 13 Review and Sprint 14 Planning meeting
Continue to make progress on the Implementation of Modeling engine web service
  To Implement getCurrent Ratings operation
  To Implement getDDM Data operation
  To Implement Edit Model operation
  Validate web service client API for UI integration
Dashboard Enhancements : To Implement Advance Search for claims
Application Enhancements : Enhance navigation menus for the entire application
Deployment of Web services – in FTL
ISSUES
Onboarding
  Pending CAG Access
    Darrell Dorman
    Ganesh Panneer
      Followed up with Eric H on 10/06/2016
RISKS / Technical Issues
None as of now.